Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | JUNE 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Visualization Tool for Electric Vehicle Charge and Range Analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection and Cleaning | USN-1 | As a developer, I want to load and explore all 4 EV datasets for understanding. | 2 | High | GOVARDHAN |
| Sprint-1 | Data Cleaning | USN-2 | As a user, I want cleaned, formatted price and range values for easy analysis | 2 | High | Gowthami |
| Sprint-2 | Dashboard Development (India) | USN-3 | As a user, I want to see a dashboard showing EVs in India by type and price | 3 | High | Ruthvika |
| Sprint-2 | Infrastructure Map | USN-4 | As a user, I want to visualize EV charging stations on a map | 3 | Medium | Gowthami |
| Sprint-3 | Global EV Dashboard | USN-5 | As a user, I want to compare global EVs by speed, range, and price | 3 | High | GOVARDHAN |
| Sprint-3 | Filters and KPIs | USN-6 | As a user, I want to filter EV data by brand, type, and powertrain | 2 | High | Ruthvika |
| Sprint-4 | Story Creation & Publishing | USN-7 | As a developer, I want to build a data story using Tableau and publish it | 2 | High | Ruthvika |
| Sprint-4 | Web Integration | USN-8 | As a user, I want to view the Tableau dashboard on a Bootstrap-based web page | 2 | Medium | Ruthvika |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 4 Days | 14 June 2026 | 17 June 2026 | 4 | 17 June 2026 |
| Sprint-2 | 6 | 4 Days | 18 June 2026 | 21 June 2026 | 6 | 21 June 2026 |
| Sprint-3 | 5 | 3 Days | 22 June 2026 | 24 June 2026 | 5 | 24 June 2026 |
| Sprint-4 | 4 | 3 Days | 25 June 2026 | 27 June 2026 | 4 | 27 June 206 |

Velocity:

If Sprint-1 had 4 story points over 4 days:

Velocity = 4 / 4 = 1 story point per day